- Mechanical
  - Functional Test
    - Print Speed – Check how fast can we print with the TAZ
    - Print Quality – Check how good do the parts look
    - Build Volume – Check how large we can print.
    - Accuracy – Mechanical Accuracy
    - Repeatability – Is the printer consistent, Does it need re-calibration?
    - Environmental – Define the range of temperatures and humidities that the printer can function.
  - Destructive Test
    - Over-speed printing – what breaks first?
    - Crashing – What happens when crashing occurs.
  - Quality Test
    - Individual Part Testing
    - Ease of Assembly
    - Part Quality
    - BOM Components
- Electrical
  - Functional Test
    - Power Supply testing
    - Heat Bed Testing
    - Nozzle Testing
    - Motors
    - LCD
    - Wire harnesses
    - Proper Grounding
  - Destructive Test
    - Static Shock
    - Back power from motors
    - Incorrectly switching Power Supply
  - EMI Test – If there are pertinent changes that will affect EMI testing, the unit shall be retested.
- Firmware
  - Finalize – changes have been made to accommodate any updates or changes in the design.
  - Tested – Printer with firmware has passed a series of tests designed to check functionality.
    - LCD Function.
    - X, Y & Z Movement
    - Heat Bed Control
    - First Extruder Control
    - Second Extruder Control
    - Fan Controls
    - Speed
    - Print Quality
- Documentation
  - User Manual – Must be reviewed and accepted prior to releasing.
  - Test Acceptance – Must be reviewed and accepted prior to releasing.
  - Quality Checklist – Must be reviewed and accepted prior to releasing.
  - Packing List – Must be reviewed and accepted prior to releasing.
  - Unpacking Instructions – Must be reviewed and accepted prior to releasing.
  - Website – Sale Page and Downloads are ready to go
- Packaging
  - Foam/Boxes – Foam design is finished, tested and accepted prior to releasing.
  - Labeling – Internal and external labeling must be agreed upon and completed prior to releasing.
- SD Card Files
  - Source Files – Verify all files required to make a printer are accounted for.
  - Sample Files – All Samples must be printed and accepted prior to releasing.
  - ini Files – All ini files must be tested on test machine and accepted prior to releasing to the SD card.
- Cost
  - Printer BOM Cost – Check and approve the printer BOM cost.
  - Accessories BOM Cost – Check and approve the cost of the printer accessories, documentation and packaging.
  - Labor Cost – Check and approve the cost of assembling the printer.